## Criterion B: Record of Tasks
Task Number	Planned Action	Planned Outcome					Time Estimated					Target Completion Date				Criterion
	1st meeting with client	Obtain information on problems, necessities, and discuss possible project ideas.					1 hour					9/7/18				Appendix Resource, A
	Meeting with supervisor	Approval of planned project and discuss possible ideas to execute.					10 minutes					9/10/18				Appendix Resource, A
	Create diagram design for program	Visual representation of program to illustrate to client					1 hour					9/12/18				B
	2nd meeting with client / (email)	Approval for the design of program and functions					30 minutes					9/13/18				Appendix Resource, / B
	Create Item class	Accessible Item class with inputs for name, category, stock, usage, and comments. Appropriate get methods.					15 minutes					9/15/18				C
	Create Methods class with File writing/editing capabilities	Creates new text file to store/edit data.					30 minutes					9/15/18				C
	Create MainMenu class with GUI components according to diagram design.	Basic outline of GUI class for MainMenu.					1 hour					9/16/18				C
	Add adding, editing, deleting, and searching methods in Methods class	Helper methods to add, edit, delete, and search Items from database.					3 hours					9/18/18 – 9/25/18				C
	Add sorting methods in Methods class	Sorting options to sort by name, category, stock and usage.					2 hours					9/27/18 – 9/30/18				C
	Create Add GUI class	Add an Item to database using user input from a GUI window.					1 hour					10/2/18				C
	Create Delete button function	Deletes an Item from both the text file database and updates data in JTable.					1 hour					10/3/18				C
	Create Edit button function	Edits a selected Item chosen from JTable using user input from a GUI window.					1 hour					10/4/18				C
	Create Search button and textbox function	Searches for Items in the database using input from textbox.					30 minutes					10/6/18				C
	Create combo box with different Sort options	Sorts the data in the MainMenu according to the selected sorting option.					30 minutes					10/6/18				C
	Create Refresh button	Refreshes MainMenu to reorder Items and refreshes the application					30 minutes					10/6/18				C
	Error handling and case testing for all methods	Double check program’s functions and test case different scenarios.					2 hours					10/7/18 -10/12/18				C
	3rd meeting with client	Demonstrate how program functions, gain client response, and discuss possible functions to improve or add on.					1 hour					10/14/18				Appendix Resource
	Adding a button to create a new text file based off of current sorted Item list in JTable	Response to client’s desire to have an easily printable list based off of sorted options.					2 hours					10/15/18 - 10/19/18				C
	Error handling and case testing for all methods	Appropriately test case the program and correct any mistakes new changes may have made.					1 hour					10/24/18				C
	4th meeting with client / (email)	Send client finalized version. Review newest function of program.					30 minutes					10/27/18				Appendix Resource
	Record video of program	Complete product video going over different functions of program.					20 minutes					10/28/18				D
	5th meeting with client	Client review after weeks of testing. Discuss areas for improving.					30 minutes					11/10/18				Appendix Resource, E
	Consider client feedback and personal evaluation	Write up personal evaluation of program using client feedback. Plan future updates for program.					1 hour					11/15/18				E